# Daily Progress Log — LaaS Infrastructure

Date: 11 March 2026

Author: Punith

Sprint: Infrastructure & Platform Core

# Today's Focus: Full Infrastructure Stack Validation

Wrapped up the complete infrastructure setup and validation cycle. The core GPU fractional sharing stack is now functional end-to-end on the POC machine (ProArt X670E / Ryzen 9 7950X3D / RTX 4090 / 64GB DDR5).

Fig. Fully accessible Remote Desktop

# What Got Done

## 1. GPU Fractional Sharing — Validated

HAMi-core (libvgpu.so) built from source, VRAM enforcement confirmed working on Ada architecture (sm_89)

Containers correctly report capped VRAM (4GB / 8GB / 16GB) instead of the full 24GB

Over-allocation attempts are rejected cleanly — PyTorch and raw CUDA both respect the limit

Ran into two system crashes during early HAMi-core testing (incorrect LD_PRELOAD path + a cmake build flag issue). Both resolved. Documented the exact build flags that work.

- Fig. Verified Working of GPU partition core module!

## 2. CUDA MPS Multi-Tenant Partitioning — Validated

MPS control daemon running as a systemd service, auto-starts on boot

4 concurrent GPU containers running independently with individual VRAM caps (4+4+8+8 = 24GB total)

SM partitioning via CUDA_MPS_ACTIVE_THREAD_PERCENTAGE confirmed functional — each container gets its compute slice

Fault recovery tested: killed a CUDA process in container 1, MPS server auto-recovered, containers 2/3/4 continued unaffected

## 3. Selkies EGL Desktop Streaming — Validated

Built the custom Selkies EGL Desktop image (Ubuntu 22.04 + KDE Plasma + CUDA 12.8)

Full GPU-accelerated KDE desktop renders inside a Docker container and streams to the browser via WebRTC

NVENC hardware encoding active — confirmed nvh264enc in Selkies logs

Ran 4 concurrent desktop sessions on a single 4090, each with its own VRAM limit. All 4 accessible simultaneously from different browser tabs.

Desktop responsiveness is solid — feels like a local session, not a remote one

## 4. Storage Layer — Simulated & Working

ZFS pool created with per-user datasets and 15GB quotas

NFS export + mount working (loopback for POC, production will be TrueNAS over 10GbE)

Persistent home directories survive container restarts — files created in session 1 persist in session 2

Container stop → restart → NFS home intact. Container destroy → new container → same home directory, all files present.

## 5. Container Isolation & Security Hardening — Applied

--read-only base filesystem (no writes to image layers)

--security-opt no-new-privileges on all containers

PID namespace isolation, --pids-limit 512

cgroups v2 enforced: --cpus and --memory caps confirmed working

AppArmor default profile active

No root/sudo access inside containers

## 6. Monitoring Stack — In progress, base stack and functions are live

DCGM Exporter collecting GPU metrics (utilization, VRAM usage, temperature, power draw)

Prometheus scraping DCGM + node-exporter + Docker metrics

Grafana dashboard live with per-container GPU utilization, VRAM allocation, thermal readings

Alert rules configured: GPU temp > 80°C warning, > 90°C critical

# Known Issues Encountered & Resolved

| Issue | What Happened | Resolution |
| --- | --- | --- |
| System crash #1 | Incorrect LD_PRELOAD path caused kernel panic during container startup | Fixed: must use absolute path inside container, not host path |
| System crash #2 | HAMi-core built with wrong cmake flags segfaulted on cuMemAlloc interception | Fixed: -DCMAKE_BUILD_TYPE=Release is mandatory. Debug build has symbol conflicts with CUDA driver |
| MPS single-user limitation | MPS server initially only accepted one UID | All containers must run under the same UID when sharing a single MPS server |
| NVENC session limit | Default limit is 3 concurrent NVENC sessions on GeForce | Applied nvidia-patch (keylase). Verified 4+ concurrent NVENC streams working |
| Selkies WebRTC NAT issue | Browser couldn't connect to WebRTC stream on remote network | Expected for POC (no TURN server). Production will have coturn. Local works fine. |

# Next Steps

## Kubernetes Cluster Setup

Transition from standalone Docker to a proper K8s cluster for container orchestration

Deploy NVIDIA device plugin + HAMi scheduler for automated GPU VRAM accounting

Implement pod-level resource quotas mirroring the tiered pricing model (Pro/Power/Max/Full)

## Monitoring & Observability Expansion

Add Loki for centralized container log aggregation

Build GPU VRAM utilization heatmap dashboard (per-node, per-container view)

Session lifecycle tracking: startup time, streaming quality metrics, idle detection

## Security Enforcement — Next Layer

Implement seccomp profiles restricting dangerous syscalls inside GPU containers

Custom AppArmor profiles for the Selkies containers (restrict filesystem access to /home only)

Network policies: container-to-container communication blocked at CNI level

Egress filtering: containers can reach package repos and NFS only, no arbitrary internet access

Session idle timeout: auto-pause after 30 min inactive, auto-terminate after 2 hours

# Metrics Snapshot (from today's test runs)

| Metric | Value |
| --- | --- |
| Concurrent GPU desktop sessions tested | 4 |
| VRAM enforcement accuracy | Exact (within 2MB of target) |
| Container cold start (to usable desktop) | ~12 seconds |
| WebRTC stream latency (local) | ~18ms frame-to-frame |
| GPU utilization (4 idle desktops) | ~8% |
| GPU utilization (4 desktops + 1 CUDA workload) | ~62% |
| MPS fault recovery time | < 3 seconds |
| NFS home directory mount time | < 1 second |