LaaS — Lab-as-a-Service

Project Status Report

20 March 2026

KSRCE × GKT AI Supercomputing Lab

|  | 1. PROJECT AT A GLANCE |
| --- | --- |

| What | On-premises GPU compute platform — remote access to GPU-accelerated desktops via browser |
| --- | --- |
| Who | University students, faculty, researchers, public users |
| Where | K.S.R. College of Engineering (KSRCE) × Global Knowledge Technologies (GKT) |
| Hardware | 4 nodes — AMD Ryzen 9 9950X3D, RTX 5090 32GB, 64GB DDR5, 2TB NVMe each |
| Innovation | First platform to offer fractional GPU desktop streaming with per-user isolation |
| Status | Infrastructure ✅ ¦ Database ✅ ¦ Auth & Home UI ✅ ¦ Core Modules 🔄 In Progress |

|  | 2. PROJECT OBJECTIVES |
| --- | --- |

Democratize HPC access for academic institutions

Monetize 4 on-premises GPU machines through multi-stream revenue

Deliver seamless remote desktop experience with fractional GPU allocation

Support compute booking, billing, mentorship, and academic integration

Achieve >99.9% session uptime with sub-500ms API response times

|  | 3. PLANNED MODULES (Complete Feature Scope) |
| --- | --- |

| Module | Description |
| --- | --- |
| Authentication & SSO | Email/OTP signup, university Keycloak SSO, OAuth (Google/GitHub) |
| Home Dashboard | User overview — storage, sessions, quick actions |
| Billing Dashboard | Credit balance, spend tracking, burn rate, usage charts |
| Compute Sessions | Launch/manage GPU-accelerated desktop sessions, tier selection |
| Session Booking | Time-slot based reservation system, availability checks |
| Wallet & Payments | Razorpay/Stripe integration, credit packages, auto-deduction |
| Storage Management | 15GB per-user ZFS storage, quota management, OS switching |
| Mentor Booking | Mentor profiles, calendar scheduling, booking & reviews |
| Academic/LMS | Courses, labs, assignments, submissions, grading |
| Organization Management | Departments, user groups, RBAC, org-level quotas |
| Community Hub | Discussions, project showcase, achievements/gamification |
| Admin Panel | User management, node monitoring, billing admin, audit logs |
| Support System | Ticket system, user feedback |
| Notifications | Multi-channel (email, SMS, web push) notification system |
| Landing Page | Public-facing product page |

|  | 4. CURRENT STATUS — WHAT IS DONE ✅ |
| --- | --- |

A. Infrastructure (All Complete)

| Component | Status |
| --- | --- |
| POC Server (Ryzen 9 7950X3D + RTX 4090) | ✅ Done |
| GPU Driver + CUDA 12.8 | ✅ Done |
| Docker + NVIDIA Container Toolkit | ✅ Done |
| HAMi-core GPU VRAM Enforcement | ✅ Done |
| CUDA MPS (SM Partitioning) | ✅ Done |
| ZFS Storage Pool + Per-User Datasets | ✅ Done |
| NFS Configuration | ✅ Done |
| Storage Provisioning Service | ✅ Done |
| Keycloak SSO (2 realms configured) | ✅ Done |
| Selkies Desktop + WebRTC Streaming | ✅ Done |
| NVENC Hardware Encoding | ✅ Done |
| lxcfs Resource Spoofing | ✅ Done |
| Monitoring Stack (Prometheus/Grafana/Loki) | ✅ Done |
| Multi-Container GPU Sharing (4 concurrent) | ✅ Done |

B. Software Platform

| Module | Status | Notes |
| --- | --- | --- |
| Database Schema (75+ tables, 16 domains) | ✅ Done | PostgreSQL + Prisma, all migrations applied |
| Email/OTP Signup | ✅ Done | Full flow working |
| Email/Password Login | ✅ Done | JWT access + refresh tokens |
| University SSO (Keycloak) | ✅ Done | OIDC federation, auto-provisioning |
| Home Dashboard | ✅ Done | Storage overview, session stats, quick actions |
| Billing Dashboard | ✅ Done | Balance, burn rate, spend chart, resources |
| App Shell & Navigation | ✅ Done | Sidebar, header, theme toggle |
| Storage Auto-Provisioning | ✅ Done | ZFS dataset created on first SSO login |
| Live Storage Usage Display | ✅ Done | Real-time from Flask service |
| Dark/Light Theme | ✅ Done | CSS variables-based theming |

|  | 5. WHAT IS PENDING ❌ |
| --- | --- |

| Module | Priority | What's Needed |
| --- | --- | --- |
| Compute Session Management | HIGH | Backend API + Frontend UI for launching/managing GPU sessions |
| Session Booking / Reservation | HIGH | Time-slot booking system with availability checks |
| Wallet & Payment Integration | HIGH | Razorpay/Stripe integration, credit purchase flow |
| Mentor Booking | MEDIUM | Profiles, calendar, booking flow, reviews |
| Landing Page | MEDIUM | Public-facing product marketing page |
| Organization Management | MEDIUM | Department/group admin, RBAC controls |
| Academic/LMS Features | MEDIUM | Course/lab management, submissions, grading |
| Admin Panels | MEDIUM | User, billing, and system administration |
| Support Ticket System | LOW | Ticket creation, tracking, messaging |
| Community Features | LOW | Discussions, project showcase, achievements |
| Notification System | LOW | Multi-channel notification delivery |
| Invoice Generation | LOW | Automated billing invoices |
| Password Reset UI | LOW | Frontend form (backend endpoint exists) |
| 2FA Implementation | LOW | Two-factor auth (schema supports it) |

|  | 6. TECHNOLOGY STACK |
| --- | --- |

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 15, TypeScript, Tailwind CSS 4, Radix UI |
| Backend | NestJS 11, Fastify, TypeScript |
| Database | PostgreSQL, Prisma ORM |
| Auth | Keycloak (OIDC/SAML), JWT, Passport.js |
| Payments | Razorpay, Stripe |
| GPU Sharing | HAMi-core, CUDA MPS |
| Remote Desktop | Selkies-GStreamer (WebRTC), NVENC |
| Containers | Docker CE, NVIDIA Container Toolkit |
| Storage | ZFS, NFS v4 |
| Monitoring | Prometheus, Grafana, Loki, DCGM Exporter |