LaaS POC Setup Plan

GPU-as-a-Service Infrastructure Proof of Concept

UPDATED RUNBOOK — As Executed March 2026

Hardware Target Machine: ASUS ProArt X670E Creator WiFi CPU: AMD Ryzen 9 7950X3D (32 threads) GPU: NVIDIA RTX 4090 24GB VRAM (Ada Lovelace, sm_89) RAM: 64GB DDR5 Storage: 2TB NVMe (nvme0n1) OS: Ubuntu 22.04 LTS (bare metal dual-boot alongside Windows 11 Pro) Remote: Tailscale VPN — ssh zenith@100.100.66.101

# Overview: Two Phases

|  | Phase 1 — WSL2 Validation | Phase 2 — Ubuntu Bare Metal (Full POC) |
| --- | --- | --- |
| Goal | Validate HAMi-core + MPS + Docker GPU baseline | Full production-representative stack |
| Risk to Windows | Zero | Low (partitioning only) |
| Can Test | HAMi-core LD_PRELOAD, CUDA MPS, VRAM limits, Docker GPU containers | Everything above + Selkies EGL WebRTC desktop, NVENC streaming, NFS, full isolation |
| Cannot Test | Selkies EGL WebRTC (needs real GPU display path), NVENC reliably | Blackwell-specific behavior (still 4090, but architecture is representative) |
| Duration | 2–4 hours | 1–2 days |
| Actual Status | SKIPPED — system was already on bare metal Ubuntu | COMPLETED ✅ |

⚠ Phase 1 (WSL2) was skipped entirely because the system was already running bare metal Ubuntu 22.04. All Phase 1 validations were conducted directly on bare metal in Phase 2.

# Pre-Flight Checks

## Step 0A — BIOS Update

BIOS was on version 1710 (April 2023). Update is critical for IOMMU grouping in Phase 2.

1. Go to: https://www.asus.com/motherboards-components/motherboards/proart/proart-x670e-creator-wifi/helpdesk_bios/ 2. Download latest BIOS 3. Use ASUS EZ Flash 3 (inside BIOS) or AI Suite 3 in Windows to flash 4. After update — verify in BIOS: - AMD-Vi (IOMMU): Enabled - SVM Mode (AMD-V): Enabled - Resizable BAR / SAM: Enabled - XMP/EXPO: Check RAM stability

✅ BIOS update completed before POC began.

## Step 0B — Disk Layout

System has one 2TB NVMe (nvme0n1). Final partition layout as installed:

nvme0n1 — 2TB total ├─nvme0n1p1 — 100MB /boot/efi ├─nvme0n1p2 — 16MB (MSR — Windows) ├─nvme0n1p3 — 1.7TB (Windows C: — DO NOT TOUCH) ├─nvme0n1p4 — 100GB / (Ubuntu root) └─nvme0n1p5 — 822MB (Recovery)

⚠ The plan called for a separate 440GB /vg_containers partition. This was NOT created during Ubuntu install. Workaround: /vg_containers was created as a directory on the root partition. This works for the POC but production should use a dedicated partition.

## Step 0C — App Control for Business

Checked and confirmed not blocking Docker or signed binaries. No action needed.

# Phase 1 — WSL2 Validation (SKIPPED)

Why Phase 1 Was Skipped The machine was already running Ubuntu 22.04 LTS bare metal when POC began. All Phase 1 validation goals (HAMi-core, MPS, Docker GPU) were achieved directly on bare metal in Phase 2 instead. WSL2 steps 1.1–1.3 are documented here for reference only — they were not executed.

## Step 1.1–1.3 — WSL2 Setup (Reference Only, Not Executed)

# Enable WSL2 wsl --install --no-distribution wsl --install -d Ubuntu-22.04 wsl --set-default-version 2 # Verify wsl --status # Must show: Default Version: 2 wsl -d Ubuntu-22.04 -- uname -r # 5.15.x or higher

## Step 1.4 — Build HAMi-core (libvgpu.so)

⚠ ACTUAL DEVIATION: On bare metal, libvgpu.so was copied to /usr/lib/libvgpu.so (not /usr/local/lib/). The plan originally specified /usr/local/lib/. Always use /usr/lib/ going forward.

sudo apt install -y build-essential cmake git git clone https://github.com/Project-HAMi/HAMi-core.git cd HAMi-core mkdir build && cd build cmake .. -DCMAKE_BUILD_TYPE=Release make -j$(nproc) ls -la libvgpu.so # Confirm file exists # CORRECT path for bare metal (NOT /usr/local/lib/): sudo cp libvgpu.so /usr/lib/libvgpu.so sudo ldconfig # Verify: ls -la /usr/lib/libvgpu.so

## Step 1.5 — VRAM Limit Test

⚠ ACTUAL DEVIATION: The plan used nvidia/cuda:12.8.0-runtime-ubuntu22.04 image with pip install. In practice, we used a pre-built custom image 'cuda-hami-env' that already had PyTorch and cuda libs at /usr/cuda_files. Always use cuda-hami-env for HAMi tests.

cat > /tmp/vram_test.py << 'EOF' import torch, sys limit_gb = float(sys.argv[1]) if len(sys.argv) > 1 else 4.0 limit_bytes = int(limit_gb * 1024 * 1024 * 1024) print(f'Reported total VRAM: {torch.cuda.get_device_properties(0).total_memory / 1024**3:.1f} GB') print(f'Attempting to allocate {limit_gb * 1.5:.1f}GB (should fail)...') try: t = torch.zeros(int(limit_bytes * 1.5 / 4), dtype=torch.float32, device='cuda') print('FAIL: Allocated beyond limit') except RuntimeError as e: print(f'SUCCESS: Allocation rejected — {e}') print('HAMi-core VRAM enforcement is WORKING') EOF # Run using cuda-hami-env (NOT vanilla NVIDIA image): docker run --rm \ --device /dev/nvidia0:/dev/nvidia0 \ --device /dev/nvidia-uvm:/dev/nvidia-uvm \ --device /dev/nvidiactl:/dev/nvidiactl \ -v /usr/cuda_files:/usr/cuda_files \ -v /tmp/vram_test.py:/test.py \ -e CUDA_DEVICE_MEMORY_LIMIT_0=4096m \ -e LD_LIBRARY_PATH=/usr/cuda_files \ cuda-hami-env \ python3 /test.py 4.0

## Step 1.6 — CUDA MPS Multi-Container Test

⚠ ACTUAL DEVIATION: nvidia-smi is not available in cuda-hami-env. Use Python/torch to query VRAM instead. MPS get_server_list returning empty is normal — servers spawn on-demand when a CUDA process connects.

# Start MPS daemon sudo mkdir -p /tmp/nvidia-mps /tmp/nvidia-log export CUDA_VISIBLE_DEVICES=0 sudo nvidia-cuda-mps-control -d # Verify (empty response is NORMAL): echo 'get_server_list' ¦ sudo nvidia-cuda-mps-control ps aux ¦ grep mps # Should show nvidia-cuda-mps-control -d # Run 4 concurrent containers using Python (not nvidia-smi): for config in '4096m:4' '8192m:8' '4096m:4' '8192m:8'; do LIMIT=$(echo $config ¦ cut -d: -f1) GB=$(echo $config ¦ cut -d: -f2) docker run --rm \ --device /dev/nvidia0:/dev/nvidia0 \ --device /dev/nvidia-uvm:/dev/nvidia-uvm \ --device /dev/nvidiactl:/dev/nvidiactl \ -v /usr/cuda_files:/usr/cuda_files \ -e CUDA_DEVICE_MEMORY_LIMIT_0=$LIMIT \ -e CUDA_MPS_PINNED_DEVICE_MEM_LIMIT="0=${GB}G" \ -e LD_LIBRARY_PATH=/usr/cuda_files \ cuda-hami-env \ python3 -c " import torch, time total = torch.cuda.get_device_properties(0).total_memory / 1024**3 print(f'[Limit=$LIMIT] Reported VRAM: {total:.2f}GB') time.sleep(30) print(f'[Limit=$LIMIT] Done')" & done wait echo 'All 4 containers completed'

## Step 1.7 — Phase 1 Go/No-Go Checklist

| Test | Pass Condition | Status |
| --- | --- | --- |
| WSL2 GPU access | nvidia-smi works inside WSL2 | N/A (bare metal) |
| Docker GPU access | Full 24GB RTX 4090 visible in container | ✅ Passed |
| HAMi-core VRAM reporting | Container reports limited VRAM (not 24GB) | ✅ Passed |
| HAMi-core VRAM enforcement | OOM at limit — allocation rejected | ✅ Passed |
| Escape resistance | Single-shot + chunk allocation both blocked | ✅ Passed (Scenario 3) |
| Stateless isolation | No state bleed between sequential containers | ✅ Passed (Scenarios 4/5) |
| MPS daemon | nvidia-cuda-mps-control starts without error | ✅ Passed |
| 4 concurrent containers | All 4 run with correct limits simultaneously | ✅ Passed |

# Phase 2 — Ubuntu Bare Metal (Full POC)

## Steps 2.1–2.4 — Ubuntu Install + Disk + Config

Already completed before POC began. Key notes for future reference:

⚠ DEVIATION: The plan called for a 440GB /vg_containers partition during Ubuntu install. This was NOT created. Ubuntu root (nvme0n1p4) is 100GB only. Use /vg_containers as a directory on root for POC. Production must use a dedicated partition.

# Post-install essentials: sudo apt update && sudo apt full-upgrade -y sudo apt install -y build-essential cmake git curl wget \ lm-sensors htop iotop nvme-cli net-tools nmap iperf3 \ zfsutils-linux nfs-kernel-server apparmor apparmor-utils \ python3 python3-pip python3-venv # IOMMU kernel params (edit grub): # GRUB_CMDLINE_LINUX_DEFAULT="quiet splash amd_iommu=on iommu=pt" sudo update-grub

## Step 2.5 — NVIDIA Driver + CUDA (Bare Metal)

# Verify driver (should already be installed): nvidia-smi # Expected: RTX 4090, 24564MiB, Driver 570.211.01 nvcc --version # Expected: CUDA 12.8.93 nvidia-smi --query-gpu=compute_cap --format=csv,noheader # Expected: 8.9 # If driver not installed: sudo add-apt-repository ppa:graphics-drivers/ppa -y sudo apt update sudo apt install -y nvidia-driver-570 nvidia-utils-570 sudo reboot # CUDA Toolkit 12.8: wget https://developer.download.nvidia.com/compute/cuda/repos/ubuntu2204/x86_64/cuda-keyring_1.1-1_all.deb sudo dpkg -i cuda-keyring_1.1-1_all.deb sudo apt update && sudo apt install -y cuda-toolkit-12-8 echo 'export PATH=/usr/local/cuda-12.8/bin:$PATH' >> ~/.bashrc echo 'export LD_LIBRARY_PATH=/usr/local/cuda-12.8/lib64:$LD_LIBRARY_PATH' >> ~/.bashrc source ~/.bashrc

| Check | Expected | Result |
| --- | --- | --- |
| Driver | 570.x | ✅ 570.211.01 |
| CUDA | 12.8 | ✅ 12.8.93 |
| Compute Capability | 8.9 (Ada) | ✅ 8.9 |

## Step 2.6 — Docker CE + NVIDIA Container Toolkit

# Install Docker CE: curl -fsSL https://get.docker.com ¦ sudo bash sudo usermod -aG docker $USER newgrp docker # NVIDIA Container Toolkit: curl -fsSL https://nvidia.github.io/libnvidia-container/gpgkey ¦ \ sudo gpg --dearmor -o /usr/share/keyrings/nvidia-container-toolkit-keyring.gpg curl -s -L https://nvidia.github.io/libnvidia-container/stable/deb/nvidia-container-toolkit.list ¦ \ sed 's#deb https://#deb [signed-by=/usr/share/keyrings/nvidia-container-toolkit-keyring.gpg] https://#g' ¦ \ sudo tee /etc/apt/sources.list.d/nvidia-container-toolkit.list sudo apt update && sudo apt install -y nvidia-container-toolkit sudo nvidia-ctk runtime configure --runtime=docker sudo systemctl restart docker # Verify GPU in container (mount nvidia-smi from host — base image has no tools): docker run --rm \ --device /dev/nvidia0:/dev/nvidia0 \ --device /dev/nvidia-uvm:/dev/nvidia-uvm \ --device /dev/nvidiactl:/dev/nvidiactl \ -v /usr/bin/nvidia-smi:/usr/bin/nvidia-smi \ -v /usr/lib/x86_64-linux-gnu/libnvidia-ml.so.1:/usr/lib/x86_64-linux-gnu/libnvidia-ml.so.1 \ ubuntu:22.04 \ nvidia-smi

⚠ DEVIATION: The plan used '--gpus all' flag for GPU passthrough. In practice, manual --device flags were more reliable with the custom cuda-hami-env image. Both methods work — use --gpus all with standard NVIDIA images, use --device flags with custom images.

⚠ DEVIATION: nvidia/cuda:12.8.0-base and runtime images do NOT include nvidia-smi binary. To test GPU in a clean container, mount nvidia-smi and libnvidia-ml.so.1 from the host into ubuntu:22.04 instead.

| Check | Expected | Result |
| --- | --- | --- |
| Docker CE | 24+ | ✅ 29.3.0 |
| NVIDIA CTK | Installed | ✅ 1.18.2 |
| GPU in container | RTX 4090 24GB visible | ✅ 24564MiB |

## Step 2.7 — CUDA MPS Daemon (Systemd Service)

# If manually started from Phase 1 testing, stop it first: echo 'quit' ¦ sudo nvidia-cuda-mps-control # Create systemd service: sudo tee /etc/systemd/system/cuda-mps.service > /dev/null << 'EOF' [Unit] Description=CUDA MPS Control Daemon After=nvidia-persistenced.service [Service] Type=forking Environment=CUDA_VISIBLE_DEVICES=0 Environment=CUDA_MPS_PIPE_DIRECTORY=/tmp/nvidia-mps Environment=CUDA_MPS_LOG_DIRECTORY=/tmp/nvidia-log ExecStartPre=/usr/bin/nvidia-smi -pm 1 ExecStart=/usr/bin/nvidia-cuda-mps-control -d ExecStop=/bin/bash -c "echo quit ¦ /usr/bin/nvidia-cuda-mps-control" Restart=on-failure RestartSec=10 [Install] WantedBy=multi-user.target EOF sudo systemctl daemon-reload sudo systemctl enable --now cuda-mps sudo systemctl status cuda-mps # Expected: Active: active (running) # Also shows: Enabled persistence mode via daemon for GPU...

## Step 2.8 — Build HAMi-core on Bare Metal

Same as Step 1.4. Key difference: use /usr/lib/ not /usr/local/lib/

git clone https://github.com/Project-HAMi/HAMi-core.git cd HAMi-core mkdir build && cd build cmake .. -DCMAKE_BUILD_TYPE=Release make -j$(nproc) # CORRECT path: sudo cp libvgpu.so /usr/lib/libvgpu.so sudo ldconfig # Verify: ls -la /usr/lib/libvgpu.so # Expected: -rwxr-xr-x 1 root root 418784 /usr/lib/libvgpu.so

## Step 2.9 — Simulate NFS Persistent Storage

⚠ DEVIATION: /vg_containers does not exist as a partition. Create it as a directory on root. ZFS pool was created with 20GB (not 100GB as planned) and user quotas set to 5GB each (not 15GB) due to root partition space constraints.

# Install ZFS + NFS: sudo apt install -y zfsutils-linux nfs-kernel-server # Create /vg_containers as directory (POC workaround — no dedicated partition): sudo mkdir -p /vg_containers # Create 20GB file-backed ZFS pool: sudo truncate -s 20G /vg_containers/nas_pool.img sudo zpool create -f datapool /vg_containers/nas_pool.img # Create user volumes (5GB quota — reduced from plan's 15GB for POC): sudo zfs create datapool/users sudo zfs create -o quota=5G datapool/users/testuser1 sudo zfs create -o quota=5G datapool/users/testuser2 # Verify: zfs list -o name,quota,used # NFS export: echo '/datapool/users 127.0.0.1(rw,sync,no_subtree_check,no_root_squash)' ¦ sudo tee -a /etc/exports sudo exportfs -ra sudo systemctl restart nfs-kernel-server # Mount loopback: sudo mkdir -p /mnt/nfs/users sudo mount -t nfs4 127.0.0.1:/datapool/users /mnt/nfs/users df -h /mnt/nfs/users # Expected: 127.0.0.1:/datapool/users 19G 0 19G 0% /mnt/nfs/users

## Step 2.10 — Selkies EGL Desktop Image

⚠ DEVIATION: The plan called for building the Selkies image from source (20–40 min build). Instead, the pre-built image from ghcr.io was used. This is faster and more reliable. Always pull the pre-built image unless custom modifications are needed.

⚠ DEVIATION: docker buildx install is deprecated in Docker 29.x. buildx is built in natively — no install command needed.

# Pull pre-built image (skip the build entirely): docker pull ghcr.io/selkies-project/nvidia-egl-desktop:latest # Verify: docker images ¦ grep selkies # NOTE: Image uses Ubuntu 24.04 internally (not 22.04) # Default user inside container is 'ubuntu' (uid 1000)

If you need to build from source for customization:

git clone https://github.com/selkies-project/docker-nvidia-egl-desktop.git cd docker-nvidia-egl-desktop # No --build-arg needed — defaults to Ubuntu 24.04 docker build -t selkies-egl-desktop:custom -f Dockerfile .

## Step 2.11 — Launch First Selkies Desktop Session

⚠ DEVIATION: '--network=host' is REQUIRED for WebRTC to work over Tailscale or any remote connection. The plan used '-p 8080:8080' port mapping which causes 'Connection failed' in the browser stream. Always use --network=host for remote access.

⚠ DEVIATION: Default username inside the container is 'ubuntu' (not the host username). Password is the session token set via SELKIES_BASIC_AUTH_PASSWORD.

⚠ DEVIATION: HAMi-core was NOT applied in the initial single-session test. The container saw full 24GB GPU. HAMi limits are applied in Step 2.12 (multi-session test).

# Create NFS home dirs: sudo mkdir -p /mnt/nfs/users/testuser1 sudo chown 1000:1000 /mnt/nfs/users/testuser1 # Generate token: SESSION_TOKEN=$(openssl rand -hex 16) echo "Your session token: $SESSION_TOKEN" # Launch container (--network=host is critical for WebRTC over Tailscale): docker run -d \ --name selkies-test-1 \ --gpus all \ --cpus=4 \ --memory=8g \ --ipc=host \ --network=host \ --tmpfs /dev/shm:rw \ -e TZ=UTC \ -e DISPLAY_SIZEW=1920 \ -e DISPLAY_SIZEH=1080 \ -e DISPLAY_REFRESH=60 \ -e SELKIES_ENCODER=nvh264enc \ -e SELKIES_ENABLE_BASIC_AUTH=true \ -e SELKIES_BASIC_AUTH_PASSWORD=$SESSION_TOKEN \ -e PASSWD=mypasswd \ -v /mnt/nfs/users/testuser1:/home/ubuntu \ ghcr.io/selkies-project/nvidia-egl-desktop:latest # Wait for startup: sleep 20 && docker logs selkies-test-1 ¦ tail -20 # Look for: 'success: selkies-gstreamer entered RUNNING state' # Access: # Local: http://localhost:8080 # Remote: http://<TAILSCALE_IP>:8080 # Login: username=ubuntu password=<SESSION_TOKEN>

Expected services in logs:

- dbus — RUNNING

- entrypoint — RUNNING

- kasmvnc — RUNNING

- selkies-gstreamer — RUNNING

- nginx — RUNNING

- pipewire / pipewire-pulse / wireplumber — RUNNING

## Step 2.12 — Multi-Container Concurrent Session Test

⚠ DEVIATION: With --network=host, multiple containers CANNOT all bind to port 8080. Use SELKIES_PORT env var to assign each container a unique port. Do NOT use -p port mapping with --network=host.

# Create all 4 NFS home dirs: for i in 1 2 3 4; do sudo mkdir -p /mnt/nfs/users/testuser$i sudo chown 1000:1000 /mnt/nfs/users/testuser$i done # Stop any existing test containers: docker stop selkies-test-1 && docker rm selkies-test-1 2>/dev/null ¦¦ true # Launch 4 concurrent sessions: declare -A CONFIGS=( [1]="4096m:25:8081" [2]="4096m:25:8082" [3]="8192m:35:8083" [4]="8192m:35:8084" ) for i in 1 2 3 4; do IFS=: read VRAM SM PORT <<< "${CONFIGS[$i]}" TOKEN=$(openssl rand -hex 16) echo "Container $i → port $PORT ¦ token: $TOKEN" docker run -d \ --name selkies-test-$i \ --gpus all \ --cpus=4 \ --memory=8g \ --ipc=host \ --network=host \ --tmpfs /dev/shm:rw \ -e TZ=UTC \ -e DISPLAY_SIZEW=1920 \ -e DISPLAY_SIZEH=1080 \ -e DISPLAY_REFRESH=60 \ -e SELKIES_ENCODER=nvh264enc \ -e SELKIES_ENABLE_BASIC_AUTH=true \ -e SELKIES_BASIC_AUTH_PASSWORD=$TOKEN \ -e SELKIES_PORT=$PORT \ -e PASSWD=mypasswd \ -e LD_PRELOAD=/usr/lib/libvgpu.so \ -e CUDA_DEVICE_MEMORY_LIMIT_0=$VRAM \ -e CUDA_DEVICE_SM_LIMIT=$SM \ -e CUDA_MPS_PINNED_DEVICE_MEM_LIMIT="0=${VRAM/m/M}" \ -e CUDA_MPS_ACTIVE_THREAD_PERCENTAGE=$SM \ -v /mnt/nfs/users/testuser$i:/home/ubuntu \ -v /usr/lib/libvgpu.so:/usr/lib/libvgpu.so \ ghcr.io/selkies-project/nvidia-egl-desktop:latest done # Verify all running after 30s: sleep 30 && docker ps --format 'table {{.Names}}\t{{.Status}}' # Access sessions (Tailscale remote): # http://100.100.66.101:8081 → Container 1 (4GB VRAM, 25% SM) # http://100.100.66.101:8082 → Container 2 (4GB VRAM, 25% SM) # http://100.100.66.101:8083 → Container 3 (8GB VRAM, 35% SM) # http://100.100.66.101:8084 → Container 4 (8GB VRAM, 35% SM) # Total VRAM: 4+4+8+8 = 24GB = full 4090 # Inside each session, open terminal and run: nvidia-smi # Each should report its individual VRAM limit, NOT 24GB

## Step 2.13 — Phase 2 Full Validation Checklist

| Component | Pass Condition | Status |
| --- | --- | --- |
| GPU Driver | RTX 4090, 24GB, driver 570.x | ✅ 570.211.01 |
| CUDA | nvcc shows 12.8.x | ✅ 12.8.93 |
| Docker GPU | Container nvidia-smi matches host | ✅ 24564MiB |
| HAMi-core build | libvgpu.so at /usr/lib/ | ✅ 418784 bytes |
| HAMi VRAM reporting | Container reports limited VRAM | ✅ Passed |
| HAMi VRAM enforcement | OOM error at limit | ✅ Passed |
| HAMi escape resistance | Single-shot + chunk both blocked | ✅ Passed |
| HAMi stateless isolation | No state bleed between containers | ✅ Passed |
| MPS Daemon | systemctl status shows active/running | ✅ Passed |
| MPS Partitioning | 4 concurrent containers, correct limits | ✅ Passed |
| Selkies Image | ghcr.io image pulled successfully | ✅ Passed |
| Single Selkies Session | Browser connects, KDE Plasma visible | ✅ Passed |
| GPU in Selkies | nvidia-smi inside desktop works | ✅ Passed |
| NVENC Encoding | nvh264enc active in logs | ✅ Passed |
| NFS Home Dir | File persists after container stop | ⬜ Pending 2.12 |
| Session Isolation | 4 concurrent sessions accessible | ⬜ Pending 2.12 |
| Container Restart | NFS home intact after restart | ⬜ Pending 2.12 |
| Fault Injection | Container 1 crash, others survive | ⬜ Pending |

# Phase 2 BONUS — Monitoring Stack

# Create prometheus config first: cat > prometheus.yml << 'EOF' global: scrape_interval: 15s scrape_configs: - job_name: 'dcgm' static_configs: - targets: ['localhost:9400'] EOF # Deploy stack: cat > docker-compose-monitoring.yml << 'EOF' version: '3.8' services: dcgm-exporter: image: nvcr.io/nvidia/k8s/dcgm-exporter:latest runtime: nvidia environment: NVIDIA_VISIBLE_DEVICES: all ports: - '9400:9400' restart: always prometheus: image: prom/prometheus:latest volumes: - ./prometheus.yml:/etc/prometheus/prometheus.yml ports: - '9090:9090' restart: always grafana: image: grafana/grafana:latest ports: - '3000:3000' environment: GF_SECURITY_ADMIN_PASSWORD: admin restart: always EOF docker compose -f docker-compose-monitoring.yml up -d # Access: # Grafana: http://100.100.66.101:3000 (admin/admin) # Prometheus: http://100.100.66.101:9090 # DCGM: http://100.100.66.101:9400/metrics # Import DCGM dashboard ID: 12239

# Storage Management Notes

Root partition is 100GB with limited headroom. These are the known space consumers:

| Location | Notes |
| --- | --- |
| /var/lib/docker (images) | Grows with each pulled image. Prune regularly. |
| /home/zenith/.local/lib/python3.10 | Host Python packages — not needed, everything runs in containers. Safe to delete. |
| /home/zenith/.cache/pip | pip download cache. Always safe to purge. |
| /var/crash | Crash dumps — safe to clear. |
| /vg_containers/nas_pool.img | 20GB ZFS pool file for NFS simulation. |

# Prune Docker (run when space is tight): docker container prune -f docker image prune -a -f docker builder prune -a -f docker system df # Check before/after # Clear pip cache: pip cache purge # Clear host Python packages (not needed): rm -rf /home/zenith/.local/lib/python3.10 # Check free space: df -h / # Target: keep at least 15GB free at all times

# Key Deviations from Original Plan

| Area | Change |
| --- | --- |
| libvgpu.so path | Plan: /usr/local/lib/ → Actual: /usr/lib/libvgpu.so |
| Phase 1 execution | Plan: WSL2 first → Actual: Skipped, bare metal only |
| Test image | Plan: nvidia/cuda:12.8.0-runtime → Actual: cuda-hami-env (has PyTorch pre-installed) |
| nvidia-smi in containers | Plan: nvidia-smi command → Actual: Mount from host or use Python torch |
| /vg_containers | Plan: 440GB partition → Actual: Directory on root partition |
| ZFS pool size | Plan: 100GB → Actual: 20GB (space constraints) |
| User quotas | Plan: 15GB each → Actual: 5GB each |
| Selkies image | Plan: Build from source → Actual: Pull pre-built from ghcr.io |
| Selkies networking | Plan: -p 8080:8080 → Actual: --network=host (required for WebRTC over Tailscale) |
| Multi-session ports | Plan: -p PORT:8080 → Actual: SELKIES_PORT env var (required with host networking) |
| Selkies username | Plan: Not specified → Actual: Always 'ubuntu' (uid 1000) inside container |
| Docker buildx install | Plan: docker buildx install → Actual: Deprecated in Docker 29.x, built in natively |
| MPS get_server_list | Plan: Expects server list → Actual: Empty response is normal (servers spawn on-demand) |
| Ubuntu version in Selkies | Plan: Ubuntu 22.04 → Actual: Image uses Ubuntu 24.04 internally |

# POC vs Production Comparison

| Aspect | This POC | Production Target |
| --- | --- | --- |
| GPU | RTX 4090 (Ada, sm_89, 24GB) | RTX 5090 (Blackwell, sm_120, 32GB) |
| CUDA | 12.8 — sm_89 support | 12.8+ required for sm_120 |
| HAMi-core | Confirmed working on sm_89 | MUST verify on sm_120 — Day 1 of prod Phase 0 |
| NFS | Local loopback ZFS simulation | TrueNAS over 10GbE |
| Node count | 1 node (bare metal) | 4-node Proxmox cluster |
| Proxmox | Not used (bare Ubuntu) | Proxmox VE cluster |
| Power limits | Not critical (4090, 480W cap) | CRITICAL — 5090 must be capped at 450W |
| NVENC sessions | 12 max (RTX 40xx) | 12 max (RTX 50xx — verify) |
| Networking | Tailscale + host networking | Production LAN + TURN server for WebRTC |
| Auth | Basic auth (token) | Keycloak SSO |
| Monitoring | DCGM + Prometheus + Grafana | Same + alerting + billing hooks |

# Quick Reference Runbook

## Starting a Fresh Session

# 1. Verify MPS is running: sudo systemctl status cuda-mps # 2. Verify NFS is mounted: df -h /mnt/nfs/users # If not mounted: sudo mount -t nfs4 127.0.0.1:/datapool/users /mnt/nfs/users # 3. Launch container: TOKEN=$(openssl rand -hex 16) docker run -d --name my-session --gpus all --ipc=host --network=host \ --tmpfs /dev/shm:rw -e SELKIES_ENCODER=nvh264enc \ -e SELKIES_ENABLE_BASIC_AUTH=true -e SELKIES_BASIC_AUTH_PASSWORD=$TOKEN \ -e SELKIES_PORT=8080 -e PASSWD=mypasswd \ -e LD_PRELOAD=/usr/lib/libvgpu.so \ -e CUDA_DEVICE_MEMORY_LIMIT_0=4096m \ -v /mnt/nfs/users/testuser1:/home/ubuntu \ -v /usr/lib/libvgpu.so:/usr/lib/libvgpu.so \ ghcr.io/selkies-project/nvidia-egl-desktop:latest echo "Token: $TOKEN"

## Stopping Everything Cleanly

# Stop all selkies containers: docker stop $(docker ps -q --filter name=selkies) 2>/dev/null docker rm $(docker ps -aq --filter name=selkies) 2>/dev/null # Check GPU is clear: nvidia-smi

## Checking GPU Health

# Quick status: nvidia-smi # Live monitoring: watch -n 1 nvidia-smi # Full details: nvidia-smi -q # Per-container VRAM (while containers running): nvidia-smi --query-compute-apps=pid,used_memory --format=csv

— End of LaaS POC Updated Runbook —