LaaS — Lab-as-a-Service Project Status & Update Report 20 March 2026 K.S.R. College of Engineering (KSRCE) × Global Knowledge Technologies (GKT) KSRCE–GKT AI Supercomputing Lab

1. EXECUTIVE SUMMARY

LaaS is an on-premises GPU compute platform designed to monetize 4 high-performance machines (AMD Ryzen 9950X3D + RTX 5090 32GB) by extending them remotely to university students, faculty, researchers, and public users.

The platform enables remote access to GPU-accelerated full desktop environments (KDE Plasma) streamed via WebRTC, with fractional GPU allocation — a capability no commercial cloud platform currently offers.

Infrastructure validation is complete on POC hardware. The software platform is actively under development with core authentication, storage provisioning, real-time billing dashboard, and home dashboard fully operational.

The project is progressing through a phased development approach with a comprehensive 75+ table database schema in place.

2. PROJECT OVERVIEW

| Platform Purpose | Democratize access to high-performance computing resources for academic institutions |
| --- | --- |
| Target Users | University students, faculty, researchers, public users |
| Hardware Foundation | 4 identical nodes — AMD Ryzen 9 9950X3D (16C/32T, 64GB DDR5), NVIDIA RTX 5090 32GB, 2TB NVMe each |
| Revenue Model | Academic integration fees, premium student passes, pay-as-you-go wallet, partner subscriptions, mentor booking |
| Key Innovation | First platform to offer fractional GPU desktop tiers with unified container architecture (Selkies + HAMi-core + CUDA MPS) |

3. TECHNOLOGY STACK

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 15 (App Router), React, TypeScript |
| UI/Styling | Tailwind CSS 4, Radix UI, Framer Motion, Recharts |
| State Management | Zustand |
| Backend | NestJS 11 (Fastify), TypeScript |
| Database | PostgreSQL (Prisma ORM) |
| Authentication | Keycloak (OIDC/SAML), JWT, Passport.js |
| Payment Gateway | Razorpay (primary), Stripe (fallback) |
| GPU Sharing | HAMi-core (CUDA API interception), CUDA MPS |
| Remote Desktop | Selkies-GStreamer (WebRTC), NVENC H.264 |
| Container Runtime | Docker CE + NVIDIA Container Toolkit |
| Storage | ZFS (per-user datasets), NFS v4 (10GbE) |
| Monitoring | Prometheus, Grafana, Loki, Alertmanager, DCGM Exporter |
| Networking | Cloudflare Tunnel, Tailscale, TURN/coturn |
| Host OS | Ubuntu 22.04 LTS (bare metal) |

4. ARCHITECTURE HIGHLIGHTS

The LaaS platform uses a unified container-based architecture:

• All sessions (CPU-only and GPU, stateful and ephemeral) run as Docker containers
• GPU sharing via dual-layer enforcement: HAMi-core (VRAM limits) + CUDA MPS (SM partitioning)
• Selkies EGL Desktop provides full KDE Plasma desktop streamed via WebRTC to browser
• Per-user persistent storage via ZFS datasets on centralized NAS, NFS-mounted to any compute node
• Keycloak SSO federation for university IdPs with automatic storage provisioning on first login

Compute Tier Pricing

| Tier | vCPU | RAM | VRAM | Price/hr |
| --- | --- | --- | --- | --- |
| Starter | 2 | 4 GB | — | ₹15 |
| Standard | 4 | 8 GB | — | ₹30 |
| Pro | 4 | 8 GB | 4 GB | ₹60 |
| Power | 8 | 16 GB | 8 GB | ₹100 |
| Max | 8 | 16 GB | 16 GB | ₹150 |
| Full Machine | 16 | 48 GB | 32 GB | ₹300 |

5. INFRASTRUCTURE STATUS

All infrastructure components are validated and operational.

| Component | Details | Status |
| --- | --- | --- |
| POC Server | AMD Ryzen 9 7950X3D, RTX 4090 24GB, 64GB DDR5, 2TB NVMe | ✅ Validated |
| GPU Driver & CUDA | NVIDIA 570.211.01, CUDA 12.8.93 | ✅ Installed |
| Docker + NVIDIA Toolkit | Docker CE 29.3.0 + nvidia-container-toolkit | ✅ Configured |
| HAMi-core (libvgpu.so) | CUDA API interception for VRAM enforcement | ✅ Built & Validated |
| CUDA MPS | Systemd service, SM partitioning | ✅ Running |
| ZFS Storage Pool | Per-user datasets with 5GB quota enforcement | ✅ Operational |
| NFS Configuration | Per-user NFS exports, bind-mounted to containers | ✅ Operational |
| Storage Provision Service | Flask HTTP service (port 9999) with auth | ✅ Deployed |
| Keycloak SSO | laas realm + laas-academy test realm | ✅ Configured |
| Selkies EGL Desktop | KDE Plasma + WebRTC streaming | ✅ Validated |
| NVENC Hardware Encoding | H.264 encoding, nvidia-patch applied | ✅ Working |
| lxcfs Resource Spoofing | Containers show correct CPU/RAM limits | ✅ Active |
| Monitoring Stack | Prometheus, Grafana, Loki, Alertmanager, node-exporter, cAdvisor, DCGM | ✅ Deployed |
| 4 Concurrent Sessions | Full multi-container GPU sharing test | ✅ Validated |
| Container Launch Template | Complete parameterized docker run with all env vars | ✅ Documented |
| supervisord Config | HAMi LD_PRELOAD rules validated for all processes | ✅ Finalized |

6. DATABASE STATUS

The database is fully designed with 75+ tables across 16 domains using Prisma ORM on PostgreSQL. All migrations applied and schema is production-ready.

| Domain | Key Models | Tables |
| --- | --- | --- |
| Auth & Identity | User, OTP, LoginHistory, RefreshToken | 5 |
| Universities & IDP | University, UniversityIdpConfig | 2 |
| Departments & Profiles | Department, UserGroup, UserProfile | 5 |
| Roles & Permissions | Role, Permission, UserOrgRole (RBAC) | 4 |
| Storage & OS | UserStorageVolume, StorageExtension, OsSwitchHistory | 4 |
| Infrastructure | Node, BaseImage, NodeBaseImage | 3 |
| Compute Configs | ComputeConfig, ComputeConfigAccess | 2 |
| Sessions & Bookings | Booking, Session, SessionEvent | 3 |
| Billing & Wallet | Wallet, WalletTransaction, BillingCharge, Invoice, CreditPackage, Subscription | 10+ |
| Academic/LMS | Course, Lab, LabSubmission, LabGrade | 7 |
| Mentorship | MentorProfile, MentorBooking, MentorReview | 4 |
| Community | Discussion, ProjectShowcase, Achievement | 5 |
| Notifications | NotificationTemplate, Notification | 2 |
| Audit | AuditLog | 1 |
| Support | SupportTicket, UserFeedback | 3 |
| Platform Config | SystemSetting, FeatureFlag, Announcement | 3 |

7. SOFTWARE DEVELOPMENT STATUS

Completed Modules (Fully Functional)

| Module | Backend | Frontend | Details |
| --- | --- | --- | --- |
| Email/OTP Signup | ✅ | ✅ | 6-digit OTP verification, email validation, account creation |
| Email/Password Login | ✅ | ✅ | BCrypt hashing, JWT access (15min) + refresh (7d) tokens |
| University SSO (Keycloak) | ✅ | ✅ | OIDC federation, IdP hint routing, automatic account creation |
| OAuth Callback Handler | ✅ | ✅ | Handles Keycloak SSO and OAuth provider callbacks |
| Token Refresh | ✅ | ✅ | Silent token renewal with versioning for invalidation |
| User Profile (GET /me) | ✅ | ✅ | JWT-protected endpoint, returns user + org + storage info |
| Storage Auto-Provisioning | ✅ | ✅ | 5GB ZFS dataset created on first SSO login, HTTP + script modes |
| Live Storage Usage | ✅ | ✅ | Real-time usage from Python/Flask service, displayed on dashboard |
| Home Dashboard | ✅ | ✅ | Storage card, session stats, quick actions, recent activity |
| Billing Dashboard | ✅ | ✅ | Credit balance, burn rate, runway, hourly spend chart, resource metrics |
| Spend Tracking | ✅ | ✅ | 12-hour bucketed chart, rolling 7-day average, current burn rate |
| App Shell & Navigation | ✅ | ✅ | Sidebar with sections (Home, The Hub, Manage, Account, Support, Company) |
| Dark/Light Theme | ✅ | ✅ | CSS variables-based theming, theme toggle in header |
| Sign-out Flow | ✅ | ✅ | Confirmation modal, token cleanup |

Partially Implemented (Schema + Backend Logic, No Full UI)

| Module | Status |
| --- | --- |
| Password Reset | Backend endpoint exists, no frontend UI |
| Wallet Management | Full schema + balance display, no management UI |
| Spend Limits | Backend calculation logic, no user-facing controls |
| Storage Status Tracking | DB status tracking (provisioning → active → error), display-only |

Pending Modules (Schema Ready, Implementation Needed)

| Module | Schema | Backend API | Frontend UI |
| --- | --- | --- | --- |
| Compute Session Management | ✅ | ❌ | ❌ |
| Session Booking / Reservation | ✅ | ❌ | ❌ |
| Compute Config Selection | ✅ | ❌ | ❌ |
| Node Management | ✅ | ❌ | ❌ |
| Payment Gateway Integration | ✅ | ❌ | ❌ |
| Credit Package Purchase | ✅ | ❌ | ❌ |
| Subscription Plans | ✅ | ❌ | ❌ |
| Invoice Generation | ✅ | ❌ | ❌ |
| Mentor Profiles & Booking | ✅ | ❌ | ❌ |
| Course & Lab Management | ✅ | ❌ | ❌ |
| Organization Management | ✅ | ❌ | ❌ |
| Support Tickets | ✅ | ❌ | ❌ |
| Community Features | ✅ | ❌ | ❌ |
| Admin Panels | ✅ | ❌ | ❌ |
| Landing Page | — | — | ❌ |

8. UI SCREENSHOTS

Note: Current application screenshots are available separately — the platform features a dark-themed utilitarian minimalist design inspired by Lambda.ai, with gold accent colors, clean card-based layouts, and real-time data visualization.

Current UI Components:

• Home tab: Welcome banner, storage overview (quota + live usage + status badge), active sessions count, quick action buttons (Launch Compute, Manage Storage, API Keys), recent activity feed

• Billing tab: Balance summary (credit balance, burn rate, runway, spend limit), daily spend area chart (12-hour window with rolling average and spend rate lines), current resources panel (GPUs, vCPUs, RAM, Endpoints, Storage allocated/used)

• Sidebar navigation: HOME, THE HUB (Templates), MANAGE, ACCOUNT, SUPPORT, COMPANY

• Header: Credits remaining display, status indicator, dark/light mode toggle, sign-out button

9. KEY API ENDPOINTS (Implemented)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/check-email | Validate email availability |
| POST | /api/auth/send-otp | Send verification OTP |
| POST | /api/auth/resend-otp | Resend OTP (rate-limited) |
| POST | /api/auth/verify-otp | Verify OTP, create account |
| POST | /api/auth/login | Email/password authentication |
| POST | /api/auth/refresh | Refresh JWT tokens |
| POST | /api/auth/oauth/callback | OAuth/SSO callback handler |
| POST | /api/auth/forgot-password | Initiate password reset |
| GET | /api/auth/me | Get authenticated user profile |
| POST | /api/auth/storage-retry | Retry failed storage provisioning |
| GET | /api/dashboard/home | Home dashboard data |
| GET | /api/dashboard/billing | Billing dashboard data |

10. SECURITY OVERVIEW

Keycloak realm isolation (separate realms for platform and institution IdPs)

OIDC/SAML federation (no password sharing with institutions)

JWT-based session management with token versioning

Per-user ZFS quotas with hard data limits

NFS mount isolation (no cross-user visibility)

Per-container cgroup enforcement (CPU, RAM hard limits)

HAMi-core + MPS dual-layer GPU isolation

Role-Based Access Control (RBAC) with organization-level permissions

11. SUMMARY

Infrastructure is fully validated on POC hardware with all components operational including HAMi-core GPU sharing, Selkies desktop streaming, ZFS storage provisioning, and Keycloak SSO.

The core software platform foundation is solid with authentication (email/OTP, password, SSO), storage auto-provisioning, real-time billing dashboard, and home dashboard fully operational.

The platform's unique combination of fractional GPU desktop tiers positions it as a first-of-its-kind solution for academic institutions seeking to monetize their GPU infrastructure.

Active development continues on compute session management, mentor booking, billing integration, and the landing page.

The comprehensive database schema (75+ tables across 16 domains) provides a robust foundation for all planned features, with migrations applied and schema production-ready.

— End of Report —